# Mitigation and contingency plan

Turns the response to each risk into actions with an owner, deadline, cost and effectiveness test, and defines what is done if the risk materialises.

| Document | Template P13 · Mitigation and contingency plan |
| --- | --- |
| Version | 0.1 (working draft) |
| Date | 16-09-2026 |
| Author | Fernando García Varela |
| Status | Draft for review. |

Legal notice and disclaimer. SEVEN-G is a reference methodological framework provided "as is" and for information purposes only. It does not constitute legal, regulatory, financial or professional advice, nor does it guarantee compliance with any law or standard. References to general regulation (such as the EU AI Act, the GDPR, DORA or NIS2), to technical standards and to regulation specific to each sector or jurisdiction may be incomplete, may not apply to a particular case or may become out of date as a result of regulatory changes, interpretations or supervisory positions after their consultation date. Each organisation that uses SEVEN-G is solely responsible for identifying the regulation that applies to it, verifying that it is current and certifying its own regulatory compliance, with the appropriate qualified advice. This methodology is a generic, free aid shared with the community so that nobody has to start from scratch; each person or organisation can and should adapt it to its own use. It must not be inferred that its legally sensitive parts have been reviewed by legal counsel: those reviews, for each company or sector, are the ultimate responsibility of the company, consultant or organisation that uses it. Although every effort is made to keep it up to date, some regulation may have changed without being reflected here. To the fullest extent permitted by law, the author accepts no responsibility whatsoever for the effects of its application in any organisation or for its full applicability. The methodology does not grant certification of any kind. The author accepts no liability for any use made of this content or for any decisions taken on the basis of it. The data, figures, companies and cases in the examples are fictitious or illustrative.

# 1. Instructions for use

| Aspect | Guidance |
| --- | --- |
| When it is used | In phase 3, together with the risk matrix and register (P12), before G3. It is followed up in phases 4 and 5 (controls must be designed at G4 and operating at G5) and updated in phase 6. |
| Who completes it | The AI Risk Owner coordinates. Each action is proposed and carried out by its owner (usually the AI Technical Owner or the AI Product Owner). |
| Who verifies it | Lite: the AI Risk Owner at G3; if the AI Risk Owner has prepared the plan, the AI Office or the AI Auditor verifies it. Enterprise: AI Auditor. |
| Who decides | It is approved with G3: AI Sponsor with risk clearance (Lite) · AI Committee (Enterprise). Funding for the actions forms part of the decision. |
| Gate at which it is reviewed | G3 · Feasibility; follow-up at G4, G5 and R6. |
| Tool | T06 · Risk matrix and register: records the response, controls and contingency plan of each risk; treatment actions with owner, deadline and status are tracked in this template. The Excel of the use case generated by T06 proposes, for each registered risk, mitigation actions (section 4) and a contingency plan (section 6) from the catalogue in document 33 §9, with the columns of this template to be completed: it is the starting point, not the approved plan. |
| Lite versus Enterprise | Lite may omit the columns and blocks marked (Enterprise). Every Medium, High or Critical residual risk must have actions and, if High or Critical, a contingency plan, under both intensities. |

Completion rules:

• Each action is linked to a risk in P12 and states what it reduces: likelihood, impact or both.

• An action does not reduce residual risk until there is evidence of effectiveness.

• Critical security, legal compliance and human oversight controls do not allow "Proceed with conditions" (01 §7.3).

• The costs of the actions are incorporated into the feasibility assessment (P10) under their category.

# 2. Identification

| Field | Content | Guidance |
| --- | --- | --- |
| Initiative code |  | IA-AAAA-NNN. |
| Associated P12 version |  | The plan corresponds to a specific version of the register. |
| Document version |  |  |
| Date |  | DD-MM-AAAA. |
| Author |  | Name and role. |
| Intensity |  | Lite · Enterprise. |

# 3. Summary of risks requiring treatment

| No. (P12) | Risk | Inherent level | Response | Target residual level | Target date |
| --- | --- | --- | --- | --- | --- |
|  |  |  | Avoid · Mitigate · Transfer · Accept | Low · Medium · High · Critical |  |
| (illustrative example) R01 | Leakage of another customer's data through prompt injection | 16 Critical | Mitigate | 8 Medium | Before G5 |

# 4. Mitigation actions

| Action no. | Risk | Action | Control type | Reduces | Owner | Deadline | Estimated cost (€) and category | Evidence of effectiveness | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| A01 |  |  | Preventive · Detective · Corrective | Likelihood · Impact · Both |  |  |  |  | Not started · In progress · Implemented · Effectiveness verified |
| (illustrative example) A01 | R01 | Isolate the context of each conversation and limit queries to the authenticated customer's orders. | Preventive | Likelihood | AI Technical Owner | 15-12-2026 | 8,000 · Build people | Test of 300 injection attacks with no leaks | In progress |
| (illustrative example) A02 | R01 | Output filter that blocks personal data not belonging to the customer. | Preventive | Impact | AI Technical Owner | 15-12-2026 | 4,000 · Licences | Filter test report | Not started |
| (illustrative example) A03 | R01 | Operational alert when the filter blocks a response. | Detective | Impact | AI Operations Owner | 31-01-2027 | 1,500 · Control and compliance | Alert configured and tested (P25) | Not started |

Cost categories: licences · model consumption · compute and infrastructure · data · build people · operations people · suppliers and services · control and compliance · adoption and training.

# 5. Risk transfer

Complete if any response is "Transfer".

| Risk | Mechanism | Counterparty | Coverage and limits | Annual cost (€) | Part of the risk that is not transferred |
| --- | --- | --- | --- | --- | --- |
|  | Insurance · Contractual clause · Supplier warranty |  |  |  | Reputational, regulatory or people-related risk that remains with the company |

# 6. Contingency plans

One for each High or Critical residual risk and for each risk with impact 5 even if its level is lower.

| Field | Content | Guidance |
| --- | --- | --- |
| Risk |  | No. from P12. |
| Scenario |  | What happens when the risk materialises. |
| Trigger |  | Indicator and threshold that activate the plan. It must be observable in monitoring (P25). |
| Immediate actions |  | Containment in the first hours, including shutting down the system if appropriate. |
| Use of the rollback plan |  | Whether P19 is activated and how the previous process is restored. |
| Owner responsible for activating the plan |  | Person with authority to stop the system. |
| Maximum reaction time |  | Hours from the trigger to containment. |
| Communication |  | Who is informed: AI Committee, data protection, customers, supervisors. |
| Regulatory notifications |  | If it may be a serious incident or a personal data breach, the incident response plan (P26) is followed with its time limits. |
| Recovery |  | Conditions for resuming operation. |

(illustrative example) Risk R01. Trigger: a single confirmed response containing another customer's data. Actions: deactivate the assistant on the web channel and route enquiries to agents; preserve logs; open an S1 or S2 incident depending on scope. Owner: AI Operations Owner. Maximum reaction time: 1 hour. Communication: AI Committee and data protection officer immediately.

# 7. Risks accepted without actions

| Risk | Residual level | Reason for acceptance | Accepted by (P12 §6) | Condition that would require it to be reviewed |
| --- | --- | --- | --- | --- |

# 8. Plan monitoring (Enterprise)

| Review date | Actions implemented | Actions with verified effectiveness | Overdue actions | Risks that change level | Decision |
| --- | --- | --- | --- | --- | --- |

Overdue actions on relevant controls are treated as an expired condition and may constitute a nonconformity (01 §12).

# 9. Total cost of the plan

| Category | One-off investment (€) | Annual recurring cost (€) |
| --- | --- | --- |
| Control and compliance |  |  |
| Build people |  |  |
| Operations people |  |  |
| Licences |  |  |
| Suppliers and services |  |  |
| Other categories |  |  |
| Total |  |  |

The total must be shown in P10 §6.1.

# 10. Quality criteria

The formal criteria are in document 21 (see criteria G3.xx, G4.xx and G5.xx).

| # | Check | Status |
| --- | --- | --- |
| 1 | Every Medium, High or Critical residual risk in P12 has actions or documented acceptance. | Met · Not met · Not applicable · Pending |
| 2 | Each action has an owner, date, cost and planned evidence of effectiveness. |  |
| 3 | High and Critical residual risks, and those with impact 5, have a contingency plan with an observable trigger. |  |
| 4 | The contingency plans link to P19 (rollback) and P26 (incidents). |  |
| 5 | Transfers indicate what is not transferred. |  |
| 6 | The cost of the plan is incorporated into P10. |  |
| 7 | No conditions are proposed on critical security, legal compliance or human oversight controls. |  |

# 11. Approval and verification

| Function | Role in SEVEN-G | Name and position | Date | Signature or reference |
| --- | --- | --- | --- | --- |
| Coordinates | AI Risk Owner |  |  |  |
| Answers for the actions | Owners of each action |  |  |  |
| Verifies | AI Office or AI Auditor (Lite, if the AI Risk Owner prepares the risks) · AI Auditor (Enterprise) |  |  |  |
| Decides and funds | AI Sponsor with risk clearance (Lite) · AI Committee (Enterprise) |  |  |  |

Segregation of duties: whoever carries out an action does not verify its effectiveness.

# 12. Version control

Completed document

| Version | Date | Author | Changes |
| --- | --- | --- | --- |

Template

| Version | Date | Changes |
| --- | --- | --- |
| 0.1 | 16-09-2026 | First version. Mitigation actions linked to P12, transfer, contingency and cost by category of the common specification §5.1 and §5.7. |