# Validation and pilot results

Gathers the results of the tests and of the pilot under real conditions, and compares them with the thresholds and the value hypothesis set before investing.

| Document | Template P22 · Validation and pilot results |
| --- | --- |
| Version | 0.1 (working draft) |
| Date | 16-09-2026 |
| Author | Fernando García Varela |
| Status | Draft for review. |

Legal notice and disclaimer. SEVEN-G is a reference methodological framework provided "as is" and for information purposes only. It does not constitute legal, regulatory, financial or professional advice, nor does it guarantee compliance with any law or standard. References to general regulation (such as the EU AI Act, the GDPR, DORA or NIS2), to technical standards and to regulation specific to each sector or jurisdiction may be incomplete, may not apply to a particular case or may become out of date as a result of regulatory changes, interpretations or supervisory positions after their consultation date. Each organisation that uses SEVEN-G is solely responsible for identifying the regulation that applies to it, verifying that it is current and certifying its own regulatory compliance, with the appropriate qualified advice. This methodology is a generic, free aid shared with the community so that nobody has to start from scratch; each person or organisation can and should adapt it to its own use. It must not be inferred that its legally sensitive parts have been reviewed by legal counsel: those reviews, for each company or sector, are the ultimate responsibility of the company, consultant or organisation that uses it. Although every effort is made to keep it up to date, some regulation may have changed without being reflected here. To the fullest extent permitted by law, the author accepts no responsibility whatsoever for the effects of its application in any organisation or for its full applicability. The methodology does not grant certification of any kind. The author accepts no liability for any use made of this content or for any decisions taken on the basis of it. The data, figures, companies and cases in the examples are fictitious or illustrative.

# 1. Instructions for use

| Aspect | Guidance |
| --- | --- |
| When it is used | Phase 5 (Delivery and validation), after performing the tests and the pilot and before requesting G5. |
| Who completes it | AI Product Owner (pilot and value) and AI Technical Owner (tests). |
| Who verifies it | AI Risk Owner under Lite; AI Auditor under Enterprise. Value is validated by management control when it is declared as validated. |
| At which gate it is reviewed | G5 · Go-live. |
| Lite versus Enterprise | Lite may omit the fields marked (Enterprise). |
| Tool | T11 Value hypothesis canvas and calculator. |
| Relationship | P08 Value hypothesis canvas · P09 Baseline · P17 Human oversight · P18 Security design · P19 Rollback test · P20 Adoption · P21 Delivery report · P28 Value monitoring · document 40. |

Rules:

• The thresholds were set beforehand. The metrics, success thresholds and stop criteria are those approved in phase 2 (P08). They cannot be relaxed to avoid a decision to stop without approval from the body that authorised the initiative (01 §7.4, rule 6).

• Production is the only truth. Laboratory results do not replace the pilot under real conditions.

• Every amount has a formula, is incremental against the baseline or the control group and has a status (measurement rules 1 and 2).

• The annual extrapolation of a pilot is always estimated until it is measured in production.

# 2. Identification

| Field | Content | Guidance |
| --- | --- | --- |
| Initiative code |  | IA-AAAA-NNN (T01). |
| AI system(s) and version tested |  | Identifier (T02) and version (P16). |
| Ambition level |  | Optimise · Augment · Transform. |
| Intensity |  | Lite · Enterprise. |
| Document version |  |  |
| Author |  | Role and name. |
| Date |  | DD-MM-AAAA. |
| Document status |  | Draft · Submitted for verification · Verified · Approved · Superseded. |

# 3. Test results

Test type: Functional · Model performance · Bias and non-discrimination · Robustness · Security · Prompt injection · Load and latency · Usability · Human oversight · Rollback. Result: Passed · Passed with observations · Failed · Pending.

| Test type | Metric | Acceptance threshold and date on which it was set | Result obtained | Status | Evidence |
| --- | --- | --- | --- | --- | --- |
| Model performance (illustrative example) | Proportion of correct classifications on an independent test set | ≥ 90 % · set in P08 on 03-03-2026 | 92.4 % | Passed | Evaluation report v2 |
| Bias and non-discrimination (illustrative example) | Difference in error rate between age groups | ≤ 3 points | 4.1 points in the over-65 group | Failed | Bias report v1 |
| Prompt injection |  |  |  |  | P18 block 11 |
| Rollback | Time to safe state | Target time from P19 |  |  | P19 block 10 |

Every Failed test indicates its treatment and whether it blocks go-live:

| Failed test | Does it affect a critical security, compliance or human oversight control? (Yes · No) | Treatment | Owner | Date |
| --- | --- | --- | --- | --- |

# 4. Specific evaluation of generative AI and agents (Enterprise)

| Aspect | Evaluation method | Sample | Result | Threshold | Status |
| --- | --- | --- | --- | --- | --- |
| Responses grounded in the authorised sources |  |  |  |  |  |
| Fabricated or incorrect content |  |  |  |  |  |
| Inappropriate content or content contrary to the use policy |  |  |  |  |  |
| Leakage of confidential or personal information |  |  |  |  |  |
| Agent actions within limits and purpose |  |  |  |  |  |

# 5. Pilot design

| Field | Content | Guidance |
| --- | --- | --- |
| Period |  | Start and end dates. |
| Population and scope |  | Area, cases, users and affected persons included. |
| Attribution method |  | The one approved in P08: control group · before and after · other, justified. |
| Control or reference group |  | Composition and how it was assigned. |
| Sample size and justification (Enterprise) |  | Why the size makes it possible to distinguish the effect from noise. |
| Autonomy level during the pilot |  | A0 · A1 · A2 · A3 (P17). |
| Deviations from the pilot design |  | Changes during the pilot and their effect on the validity of the results. |

# 6. Pilot results against the hypothesis

| Metric | Baseline (P09) | Target | Success threshold | Pilot result | Control group result | Attributable difference | Does it meet the threshold? (Yes · No · Partially) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Primary metric: |  |  |  |  |  |  |  |
| Secondary metric: |  |  |  |  |  |  |  |
| Adoption (P20) |  |  |  |  | — | — |  |
| Human override rate |  |  |  |  | — | — |  |

# 7. Observed value and projection

Type: Efficiencies · Return · Recurring cost. Status: Validated · Declared · Estimated.

| Item | Type | Formula (units × unit value) | Amount in the pilot period (€) | Status | Annual projection (€) | Status of the projection |
| --- | --- | --- | --- | --- | --- | --- |
| Materialised reduction in processing time (illustrative example) | Efficiencies | 2,300 cases × €3.10 of external cost avoided per case | 7,130 (3-month pilot) | Declared | 28,520 (× 4 quarters, same volume) | Estimated |
| Model consumption and licences (illustrative example) | Recurring cost | 3 months × €1,900 | 5,700 | Validated | 22,800 | Estimated |

| Magnitude | Projected annual amount (€) | Status |
| --- | --- | --- |
| Efficiencies |  |  |
| Return |  |  |
| Recurring cost |  |  |
| Annual net value = efficiencies + return − recurring cost |  | Estimated |
| Released capacity (hours, not added) |  |  |
| Risk avoided and compliance (not added unless there is a formula) |  |  |

# 8. Stop criteria

| Stop criterion set in phase 2 | Threshold | Result | Has it been triggered? (Yes · No) |
| --- | --- | --- | --- |

If any criterion has been triggered, the team must recommend Stop or justify to the body that authorised the initiative why it proposes a different result.

# 9. G5 criteria according to the ambition level

| Level | What G5 requires (01 §7.6) | Evidence provided | Status (Met · Not met · Not applicable · Pending) |
| --- | --- | --- | --- |
| Optimise | Efficiency validated against the baseline; plan to materialise the released capacity. |  |  |
| Augment | Actual adoption and performance improvement measured. |  |  |
| Transform | Market or customer evidence: use, conversion, initial revenue or verified operational change. |  |  |

# 10. Team conclusion and recommendation

| Field | Content | Guidance |
| --- | --- | --- |
| Conclusion |  | Does the hypothesis hold under real conditions? |
| Recommendation to the gate |  | Proceed · Proceed with conditions · Iterate · Stop. Pivot is not possible at G5 (01 §7.3). It is a recommendation; the competent body decides in P29. |
| Proposed conditions |  | Only on non-critical aspects, with a deadline and an owner. |

# 11. Quality criteria

Formal G5 criteria in document 21; checklist LV-G5 in document 22.

| # | Check | Status (Met · Not met · Not applicable · Pending) |
| --- | --- | --- |
| 1 | The thresholds and stop criteria are those set in phase 2, dated before the pilot. |  |
| 2 | The pilot has been carried out under real conditions with the approved attribution method. |  |
| 3 | The bias, robustness, security and prompt injection tests have been performed. |  |
| 4 | Every amount has a formula, type and status; the annual projection is shown as estimated. |  |
| 5 | Released capacity is reported separately and is not added. |  |
| 6 | Failed tests on critical controls have been resolved. |  |
| 7 | The recommendation is consistent with the results and with the stop criteria. |  |

# 12. Approval and verification

| Function | Role | Name | Date | Signature or reference |
| --- | --- | --- | --- | --- |
| Author (pilot and value) | AI Product Owner |  |  |  |
| Author (tests) | AI Technical Owner |  |  |  |
| Validation of amounts | Management control |  |  |  |
| Verifier | AI Risk Owner (Lite) · AI Auditor (Enterprise) |  |  |  |
| Gate decision-maker | According to 01 §7.5 (recorded in P29) |  |  |  |

Segregation of duties: the verifier and whoever validates the amounts are not part of the team that builds.

# 13. Version control

| Version | Date | Changes |
| --- | --- | --- |
| 0.1 | 16-09-2026 | First version of the template. |