# Quarterly board pack

Prepares the C4 oversight pack received by the board or its board committee: one-page summary, decisions requested, programme traffic light, value, risks, recommendations and use cases in detail, with its preparation calendar and pre-submission checklist.

| Document | Template P67 · Quarterly board pack |
| --- | --- |
| Version | 0.1 (working draft) |
| Date | 19-09-2026 |
| Author | Fernando García Varela |
| Status | Draft for review. |

Legal notice and disclaimer. SEVEN-G is a reference methodological framework provided "as is" and for information purposes only. It does not constitute legal, regulatory, financial or professional advice, nor does it guarantee compliance with any law or standard. References to general regulation (such as the EU AI Act, the GDPR, DORA or NIS2), to technical standards and to regulation specific to each sector or jurisdiction may be incomplete, may not apply to a particular case or may become out of date as a result of regulatory changes, interpretations or supervisory positions after their consultation date. Each organisation that uses SEVEN-G is solely responsible for identifying the regulation that applies to it, verifying that it is current and certifying its own regulatory compliance, with the appropriate qualified advice. This methodology is a generic, free aid shared with the community so that nobody has to start from scratch; each person or organisation can and should adapt it to its own use. It must not be inferred that its legally sensitive parts have been reviewed by legal counsel: those reviews, for each company or sector, are the ultimate responsibility of the company, consultant or organisation that uses it. Although every effort is made to keep it up to date, some regulation may have changed without being reflected here. To the fullest extent permitted by law, the author accepts no responsibility whatsoever for the effects of its application in any organisation or for its full applicability. The methodology does not grant certification of any kind. The author accepts no liability for any use made of this content or for any decisions taken on the basis of it. The data, figures, companies and cases in the examples are fictitious or illustrative.

Why it matters. The board can only oversee AI if every quarter it receives the same information, under the same rules and in time to read it. This template turns document 60 into a working form: it forces the pack to start with what has to be decided, to show the validated proportion and the no data items, and to check before submission that no decision is requested without verified evidence. Without it, each pack is built by hand, changes perimeter and criteria, and the board approves figures that nobody has validated.

# 1. Instructions for use

| Aspect | Guidance |
| --- | --- |
| When it is used | At every quarterly oversight session (C4). The variants in section 13 cover the annual direction pack (C2), the annual review pack (C5) and extraordinary packs. |
| Who completes it | The AI Office prepares the pack; management control validates the figures (sections 4, 7 and 9); the AI Auditor verifies the evidence for the decisions (section 5). |
| Who verifies it | The AI Committee reviews the complete pack and selects the use cases in detail at D−10. |
| Who decides or approves | Submission is authorised by the chair of the AI Committee; decisions are taken by the full board or the board committee in accordance with 60 §6. |
| Stage, gate or point | C4 · Oversight, with the data cut-off date at D−20 (section 11). It includes the Transform decisions at G2 and G7 and the Critical risk acceptances that are escalated. |
| Tool | T17 · Board AI dashboard (views and data fingerprint) and T18 · Board recommendations register (extract). Figures from T01 and T12; risks from T06; incidents and nonconformities from T08; evidence from T03. |
| Reference document | Document 60 (content, structure, decision sheet, rules for figures, traffic light, calendar and checklist); 40 §11 (value summary); 14 §12 (traffic light); 61 §8.5 (session script). |
| Lite versus Enterprise | Where the company-level implementation scope is Lite, the pack may be reduced to the one-page summary, the decisions, the traffic light and the recommendations extract; the blocks marked (Enterprise) are optional. The checklist in section 12 always applies. |

Completion rules:

• A single source of data. All figures come from the same data model and the same cut-off date as the T17 dashboard and the T18 register. They are not reworked by hand (60 §2, principle 4).

• Decision before information. Anything that does not lead to a decision or to specific oversight goes to the annexes.

• No data is not zero. Gaps are written as no data and totals state how many use cases they include.

• At most three use cases in detail per session (60 §4.8).

• If at D−12 a decision does not have verified evidence, it is not requested at that session.

• Statuses are shown with text as well as colour, so that the traffic light can be read in black and white.

# 2. Identification

| Field | Content | Guidance |
| --- | --- | --- |
| Type of pack |  | C4 quarterly · C2 annual direction · C5 annual review · Extraordinary. |
| Recipient body |  | Full board · Board committee (which one). Allocation in accordance with 60 §6. |
| Session date |  | DD-MM-AAAA. |
| Quarter overseen |  | For example, second quarter of 2027. |
| Data cut-off date |  | D−20. Every figure carries it. |
| T17 dashboard data fingerprint |  | That of the data file used. If the dashboard is regenerated after submission, this is reported. |
| Comparison snapshot |  | Saved snapshot from the previous session. |
| Perimeter |  | Companies, units and initiatives included; changes of perimeter since the previous session. |
| Pack version |  |  |
| Prepared by |  | AI Office. |

# 3. Contents of the pack

| Order | Section | Indicative length | Source | Included (Yes · No · No content) | Page |
| --- | --- | --- | --- | --- | --- |
| 1 | One-page summary (section 4) | 1 page | T01, T12, T17 |  |  |
| 2 | Decisions requested (section 5) | 1 sheet per decision | T03 |  |  |
| 3 | Programme traffic light (section 6) | 1 page | T01 |  |  |
| 4 | Dashboard: indicated view and commentary per block (section 8) | 1–2 pages | T17 |  |  |
| 5 | Risks (section 9.1) | 1 page | T06 |  |  |
| 6 | Incidents and nonconformities (section 9.2) | 1 page | T08 |  |  |
| 7 | Recommendations and commitments (section 9.3) | 1 page and extract | T18 |  |  |
| 8 | Use cases in detail, maximum 3 (section 10) | 1 page per use case | T01 |  |  |
| — | Annexes: inventory, value per use case, funnel metrics, full recommendations register, glossary | No limit; not presented in session | T01, T02, T18 |  |  |

# 4. One-page summary

| Field | Content | Guidance |
| --- | --- | --- |
| Main message |  | Three lines at most. It starts with "Yes", "Yes, with one condition: …", "Not yet, because … is missing" or "No, because …" and answers "is what was decided being delivered?". |
| Key figures |  | Efficiencies, return, recurring cost and annual net value; validated proportion; released capacity not realised, shown separately; investment executed against budget. Value summary in section 7. |
| Portfolio |  | Initiatives by phase and status; in production; stopped and retired in the quarter; stalled. |
| Risk |  | Number of Critical and High residual risks; S1 and S2 incidents; open major and critical nonconformities. Number only; detail in section 9. |
| Decisions requested |  | DEC code and one line per decision. If there are none, this is stated explicitly. |
| Recommendations |  | Open, overdue, closed in the quarter and discrepancies between declared and assessed. |
| Changes since the previous session |  | What has changed and why, including traffic light colour changes. |

(illustrative example) Main message: "Yes, with one condition: that the customer service agent is not extended until it passes the prompt injection test. The portfolio is within budget and the validated proportion rises from 41% to 58%."

# 5. Decisions requested

## 5.1 List of decisions

Order: 1) those that block investment or production; 2) risk acceptances; 3) items to take note of (60 §4.3).

| Order | Code | What is requested (one line) | Type | Body | Evidence verified at D−12 (Yes · No) | Requested at this session? |
| --- | --- | --- | --- | --- | --- | --- |
| 1 (illustrative example) | DEC-2026-014 | Authorise stage 1 of IA-2026-018 with a limit of €400,000 | Authorise with limits | Full board | Yes | Yes |

Types: Approve · Authorise with limits · Accept a risk · Take note · Assign (an assignment is recorded as a REC in P69).

## 5.2 Decision sheet

One sheet per decision. Copy the block as many times as there are decisions.

| Field | Content | Guidance |
| --- | --- | --- |
| Code |  | DEC-AAAA-NNN (document 62). It is retained even if the decision is deferred. |
| What is requested |  | Exact wording that can be approved or rejected exactly as written. |
| Type |  | Approve · Authorise with limits · Accept a risk · Take note · Assign. |
| Body |  | Full board or board committee (60 §6). |
| Management's response |  | One of the four formats, with what it recommends and why. |
| Context |  | Three to five lines: what it is, sphere, ambition level, phase. No technical jargon. |
| Options |  | At least two, including not doing it or stopping, with their consequences. |
| Value |  | Efficiencies, return and recurring cost with formula and status; additional net value per additional euro invested. |
| Investment |  | Amount, stage, limit and deadline. For Transform, limit per stage. |
| Risk |  | Main residual level, regulatory classification and intensity. If it is Critical, this is stated explicitly. |
| Stop criteria |  | What result would lead to stopping and when it will be checked. Set before deciding. |
| Proposed conditions |  | Each with an owner and a deadline. None on critical controls for security, legal compliance or human oversight (01 §7.3). |
| Verified evidence |  | Gate evidence (P29) and who verified it. |
| What happens if no decision is taken |  | Cost or risk of deferral, in one line. |
| Links |  | IA-AAAA-NNN, REC-AAAA-NNN, INC-AAAA-NNN, NC-AAAA-NNN; P29 and P30 where applicable. |

# 6. Programme traffic light

Six axes with four statuses: Green, Amber, Red or No data. Thresholds from document 14 (§12.1), set in C2 and calibrated in C5; threshold version applied: ______.

| Programme | Sponsor | Schedule | Cost | Value | Risk | Governance | Adoption | Overall | Overall in the previous quarter | Explanation (one line from the owner) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Customer service (illustrative example) | Sales management | Green | Green | Amber | Red | Green | Amber | Red | Amber | Agent in pilot without a prompt injection test; it will not be extended until it has one. |

Calculation rules (60 §9.3 and 14 §12.2), which the AI Office checks before closing the table:

| # | Rule | Applied (Yes · No) |
| --- | --- | --- |
| 1 | The overall status is the worst of the axes. |  |
| 2 | An axis with no data prevents an overall green: the programme is at least amber. |  |
| 3 | No data on Risk, or on two or more axes, is equivalent to an overall red. |  |
| 4 | The colour is calculated by the AI Office using the approved criteria, not by the programme owner. |  |
| 5 | Every change of colour between sessions is explained in the one-page summary. |  |
| 6 | A programme that is red for two consecutive quarters is presented as a use case in detail with a proposed decision. |  |

# 7. Value summary

Model in 40 §11.2. Cut-off date and source for every figure; totals calculated before rounding.

| Item | Annual amount | Validated | Validated proportion | Note |
| --- | --- | --- | --- | --- |
| Realised efficiencies |  |  |  |  |
| Return |  |  |  |  |
| Gross realised value |  |  |  |  |
| Recurring cost |  | — | Deducted in full |  |
| Annual net value (F2) |  |  |  |  |
| Validated net value (F2v) |  |  |  |  |
| Released capacity not realised (not added) |  |  |  |  |
| Reassigned capacity (not added) |  |  |  |  |
| Use cases with negative annual net value | … of … |  |  | Listed individually. |
| Use cases with no return data | … of … |  |  |  |
| Annual net value excluding cross-cutting initiatives and enabling platforms |  |  |  | 40 §7.2 and §11.1, rule 10. |

| Field | Content | Guidance |
| --- | --- | --- |
| Commentary for the board |  | Two or three lines: what validated value says compared with declared value, and what is recommended. |
| Change since the previous session |  | On the same perimeter; new use cases shown separately. |
| Composition by ambition level (Enterprise) |  | Efficiencies against return in Optimise, Augment and Transform (signals 1 and 2 of document 12). |

# 8. Dashboard: view and commentary per block

The pack does not reproduce the dashboard; it indicates the view (60 §10.1) and adds a commentary per block prepared by the AI Office and reviewed by management control.

| T17 dashboard block | Indicated view | Commentary (what has changed and why) | Requires the board's attention? (Yes · No) |
| --- | --- | --- | --- |
| Portfolio and value |  |  |  |
| Where the company invests and agility |  |  |  |
| History and trend |  |  |  |
| Adoption |  |  |  |
| Risk and compliance |  |  |  |
| Exposure to AI-enabled attacks (Enterprise) |  |  |  |
| Movements and incidents |  |  |  |

# 9. Risks, incidents and recommendations

## 9.1 Risks

| Initiative or system | Typical risk (RT-XXX-NN) | Inherent level | Residual level | Owner | Controls | Accepted by and until | Next review |
| --- | --- | --- | --- | --- | --- | --- | --- |

| Field | Content | Guidance |
| --- | --- | --- |
| Concentration |  | Risks affecting several initiatives: same supplier, same data, same type of agent. |
| Regulatory changes |  | New or amended obligations with an effect on the portfolio, with the date consulted (document 34). |

## 9.2 Incidents and nonconformities

| Code | Type | Severity or grade | System and initiative | Date | Containment and status | Notifications and time limit | Lessons and actions |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | INC · NC | S1–S4 · minor, major or critical |  |  |  |  |  |

S1 and S2 individually; S3 and S4 aggregated. Critical nonconformities individually; major ones individually if they are beyond their time limit; minor ones, number only (60 §4.6).

## 9.3 Recommendations and commitments

Extract from P69 and T18: overdue items, items closed in the quarter with their assessment, discrepancies and DEC decisions with pending conditions.

| Code | Abbreviated text | Recipient | Current committed date | Declared status | Independent assessment | Alert |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | Overdue · Discrepancy · Awaiting assessment · Repeated rescheduling |

# 10. Use cases in detail

At most three, chosen in this order: 1) they require a decision at the session; 2) S1 or S2 incident, Critical residual risk or critical nonconformity; 3) relevant change in value, stop or retirement with lessons; 4) Transform under way. One page per use case (P31 as the basis).

| Field | Use case 1 | Use case 2 | Use case 3 |
| --- | --- | --- | --- |
| Code and name |  |  |  |
| Selection criterion |  |  |  |
| What it is and what it is used for |  |  |  |
| Sphere and ambition level |  |  |  |
| Phase and status |  |  |  |
| Value with formula and status |  |  |  |
| Recurring cost |  |  |  |
| Main residual risk |  |  |  |
| Next decision and date |  |  |  |

# 11. Preparation calendar

Working days before the session (60 §7.2). The submission deadline complies with the board regulations.

| Point | Planned date | Activity | Owner | Actual date | Done (Yes · No) |
| --- | --- | --- | --- | --- | --- |
| D−20 |  | Data cut-off date; snapshot of the dashboard and the register. | AI Office |  |  |
| D−15 |  | Validation of figures: validated, declared and estimated statuses; validated proportion. | Management control |  |  |
| D−12 |  | Verification of evidence for the decisions requested. | AI Auditor |  |  |
| D−10 |  | Review of the pack; selection of the use cases in detail. | AI Committee |  |  |
| D−7 |  | Submission to the board committee and the full board. | Board secretariat |  |  |
| Session |  | Presentation using the script in 61 §8.5 (P68). | Chair of the AI Committee |  |  |
| D+5 |  | Recording of decisions (DEC) and recommendations (REC) with owner and date (P69). | Board secretariat and AI Office |  |  |

# 12. Checklist before submission

| # | Check (60 §11) | Owner | Status |
| --- | --- | --- | --- |
| 1 | The summary fits on one page and starts with a response format. | AI Office | Met · Not met · Not applicable · Pending |
| 2 | All figures have a formula, status and cut-off date; the validated proportion is visible. | Management control |  |
| 3 | No data items are shown as such and totals state how many use cases they include. | Management control |  |
| 4 | Released capacity not realised is not added to the net value. | Management control |  |
| 5 | Each decision requested has a complete sheet and verified evidence. | AI Auditor |  |
| 6 | No proposed condition affects critical controls for security, legal compliance or human oversight. | AI Risk Owner |  |
| 7 | There are at most three use cases in detail and they meet the selection criteria. | AI Committee |  |
| 8 | S1 and S2 incidents and critical nonconformities are reported individually. | AI Office |  |
| 9 | The register extract includes overdue items and discrepancies. | AI Office |  |
| 10 | The dashboard referred to is the snapshot at the cut-off date and its data fingerprint matches. | AI Office |  |
| 11 | The allocation between the full board and the committee complies with 60 §6 and the board regulations. | Board secretariat |  |
| 12 | There is no untranslated technical jargon and no comparison with the market without a source. | Chair of the AI Committee |  |

# 13. Variants: C2, C5 and extraordinary packs

Sections 2, 5, 11 and 12 of this template are used and blocks 4 to 10 are replaced by the following. The underlying content is prepared with P35 (AI thesis and risk appetite, C2) and P37 (annual review, C5); here only what is escalated to the board is organised.

## 13.1 Annual direction pack (C2)

| Block (60 §3.2) | Content | Source | Included |
| --- | --- | --- | --- |
| Starting point | Maturity D1–D7 with evidence, transformation index profile, validated value and cost of the portfolio. | T15, T14, T12 |  |
| Proposed AI thesis | Role of AI in the strategy; what will not be done and why. | T19 |  |
| Ambition per sphere | Target level in spheres 01 to 07; expected level on the axes of spheres 08 and 09. | T16, T19 |  |
| Risk appetite and thresholds | Economic impact thresholds, Enterprise investment threshold, return horizon, reference time limits, risks that are not accepted. | T19 |  |
| Corporate AI policy | Principles, acceptable use and responsibilities (document 31). | Document 31 |  |
| Framework budget | Planned investment and recurring cost, with a split by ambition level. | Management control |  |
| Decisions requested | One DEC sheet per element, with alternatives. | Section 5 |  |

## 13.2 Annual review pack (C5)

| Block (60 §3.3) | Content | Source | Included |
| --- | --- | --- | --- |
| Maturity | Level by dimension and overall level using the rule in document 11, against the previous year and with evidence for each change. | T15 |  |
| Transformation index | Eight signals and profile; signals with no data identified. | T14 |  |
| Delivery of the thesis | Target against actual ambition per sphere; Transform initiatives approved, in production, stopped and retired. | T01, T16 |  |
| Value for the year | Annual net value by ambition level, validated proportion, released capacity realised and not realised. | T12 |  |
| Governance agility | Idea–approval–production times by risk and ambition; stalled initiatives; conversion per gate. | T01 |  |
| Lessons learned | Stop and retirement reasons; closed recommendations and their effect. | T01, T18 |  |
| Proposed adjustments | Changes to the thesis, ambition, appetite, thresholds and time limits for the new cycle. | AI Committee with internal audit |  |

## 13.3 Extraordinary packs

| Case (60 §3.4) | Recipient | Reference time limit | Minimum content | Submission date |
| --- | --- | --- | --- | --- |
| S1 incident | Chair of the board committee; information to the full board | As soon as the severity is confirmed | Facts, affected parties, containment, notifications made or pending, decisions required. |  |
| Critical nonconformity | Board committee | Within the containment time limit (01 §12) | Description, containment, action plan, owner. |  |
| Unscheduled Transform at G2 or scaling at G7 | Full board | Before committing investment | Decision sheet (section 5.2). |  |
| Acceptance of a Critical residual risk | Full board or board committee | Before G3 or G5 | Decision sheet with alternatives and a time limit on the acceptance. |  |

# 14. Quality criteria

| # | Check | Status (Met · Not met · Not applicable · Pending) |
| --- | --- | --- |
| 1 | Figures, dashboard and register extract share the cut-off date and the data fingerprint. |  |
| 2 | The pack complies with the twelve rules for presenting figures (60 §8). |  |
| 3 | Transform decisions at G2 and G7 link to their gate record (criteria G2.12 and G7.09 of document 21). |  |
| 4 | No Critical residual risk is presented without an acceptance sheet from the body (criterion G3.12). |  |
| 5 | The checklist in section 12 is complete before submission. |  |
| 6 | The pack serves as evidence for questions D1.09 and D7.06 of document 11 (quarterly review recorded in the minutes; validated proportion and no data visible). |  |

# 15. Approval and verification

| Function | SEVEN-G role | Name and position | Date | Signature or reference |
| --- | --- | --- | --- | --- |
| Prepares | AI Office |  |  |  |
| Validates the figures | Management control |  |  |  |
| Verifies the evidence for the decisions | AI Auditor |  |  |  |
| Reviews and authorises submission | AI Committee · chair of the AI Committee |  |  |  |
| Submits | Board secretariat |  |  |  |

Segregation of duties: whoever prepares the pack does not validate its figures or verify the evidence for the decisions it requests; the board decides and nobody validates their own work (60 §2, principle 8).

# 16. Version control

Completed document

| Version | Date | Author | Changes |
| --- | --- | --- | --- |

Template

| Version | Date | Changes |
| --- | --- | --- |
| 0.1 | 19-09-2026 | First version. Extracts from document 60 the contents, the one-page summary, the decision sheet, the programme traffic light, the preparation calendar and the checklist, with the value summary in 40 §11.2 and variants for C2, C5 and extraordinary packs. |